AquaFlow Studio — Architecture Break Review (Round 1)

Scope of files reviewed: full frontend src/ tree (from frontend.rar) + backend main.py, device_manager.py, protocol_bus.py, runtime_transport.py, network_scanner.py, show_engine.py, pattern_routes.py, runtime.py.

The platform's logic is mostly sound. The failures are contract mismatches at the seams — each module is internally fine but speaks a slightly different dialect than the module it hands data to. Below, every claim is tied to a specific line of evidence.

0. The structural problem behind everything: competing file versions

The repo ships multiple live-looking copies of every integration-critical file:

- 3D scene: FountainScene.js, _v5.js, _v6.js, _v6_backup.js (+ engineering/fountain V7.js)

- Preview: PreviewPanel_v1_backup … _v5 (+ preview/PreviewPanel_v2..v5)

- Geometry designer: PoolGeometryDesigner.jsx + 2 backups

- Pipe drawing: usePipeDrawing.js + 2 variants

- Pattern designer: PatternDesignerPanel.jsx + 1 backup

App.jsx currently mounts: PreviewPanel_v5 → FountainScene_v6, PoolGeometryDesigner (main), PatternDesignerPanel (main).

Why it matters: when you fix a bug you may edit a dead copy, and grep results are polluted so the "source of truth" is ambiguous. Action: move every non-mounted variant into an /_archive folder outside the build before we start fixing. This is prerequisite #0.

1. CRITICAL — Fixture type vocabulary mismatch ("everything becomes center_jets")

This is the single highest-impact bug and it explains all four of your reported symptoms (arch jets disappear, fire disappears, air burst disappears, categories merge).

The data: when a fixture is placed, PoolGeometryDesigner.jsx:1251 stores type: fixtureType, where fixtureType is the library key — e.g. "nozzle_arch_large", "nozzle_straight_dn25", "effect_flame_single", "effect_air_burst", "motion_nozzle_3d_robotic_module" (70 keys total in fixtureLibrary.js).

The consumers all match against short tokens, not keys:

| Consumer | File / line | Expects |
| --- | --- | --- |
| Pattern group matcher | PatternDesignerPanel.jsx:48 matchProfessionalGroup | "arch", "ring", "geyser", "jet_3d", "mist", "cascade" |
| Scene per-nozzle group | FountainScene_v6.js:1817 _groupIntensityForNozzle | "jet_3d", "arch", "ring", "cascade", "mist" |
| Device group selector | deviceGroupSelector.js matchNozzleTypes | "jet_1d/2d/3d", "arch", "ring", "cascade", "mist" |

"nozzle_arch_large" === "arch" is never true. Every fixture falls through to the return "center_jets" default at PatternDesignerPanel.jsx (and to fallback in the scene). So arch/fire/air-burst nozzles don't disappear — they get silently dumped into the center-jets group and stop responding to their own group's signal.

Note the partial bridge that already exists but isn't used here: fixtureTypeMap.js (resolveFixtureType) does fuzzy-map keys → tokens correctly (key.includes("arch") → arch, etc.) and is used by useEngineeringSync for the 3D geometry push. But PatternDesignerPanel and _groupIntensityForNozzle don't call it — they re-implement matching with exact-equality and miss.

Fix

Create one canonical resolver used by every consumer: fixtureType (library key) → { nozzleType, group, isLight, deviceClass }. fixtureTypeMap.resolveFixtureType is 80% of it already. Then:

- PatternDesignerPanel.matchProfessionalGroup → call the resolver, delete the exact-match list.

- FountainScene_v6._groupIntensityForNozzle → resolve nozzle.config.type to a token (or, better, store the resolved group on the nozzle at build time in setNozzlesFromEngineering).

- deviceGroupSelector.buildDeviceGroups → match on resolved token, not raw key. This is a half-day fix and will visibly reconnect the Pattern Designer to engineering.

2. CRITICAL — Pattern Designer reads a store key that doesn't exist

PatternDesignerPanel.jsx:120:

const poolGeometry = useEngineeringStore(s => s.poolGeometry);

engineeringStore has no poolGeometry key — its key is geometry (engineeringStore.js). The only poolGeometry in the codebase lives in the other store (showStore.js:985) and in the scene classes. So inside the Pattern Designer, poolGeometry is permanently undefined.

Effect: the Pattern Designer cannot position/scale anything against the real pool — it can only place nozzles by raw x/y. Combined with bug #1, this is why the Pattern Designer "doesn't receive its input from the engineering design."

Fix

Change to s => s.geometry, and standardize the name. Pick one key name (geometry) everywhere and grep out the rest.

3. CRITICAL — Two stores, no bridge for the data the runtime needs

There are two Zustand stores:

- engineeringStore.js — geometry, fixtures (with full engineering:{} data), layers, hydraulics, BOM. Declares itself "single source of truth."

- showStore.js — timelineTracks, devices, nodes, engineeringFixtures: [] (line 368), plus its own poolGeometry.

PoolGeometryDesigner writes to both: useEngineeringPublisher(...) (→ engineering store, confirmed wired at PoolGeometryDesigner.jsx:382) and setEngineeringFixtures(fixtures) (→ show store, line 392). So fixtures are copied into showStore.engineeringFixtures, but:

- The timeline (showStore.timelineTracks) is not generated from those fixtures. Tracks are created from devices and manual addTrack calls (showStore.js:531, 795). There is no "fixtures → tracks" generator. So the timeline doesn't know your real fixtures exist.

- The backend snapshot (show_engine.get_snapshot() and the WS save_show payload) carries nodes / connections / timelineTracks / devices — never fixtures or groups. So nothing about the engineering model reaches the backend, the runtime transport, the PLC mapper, or Push-To-Devices. This is your "Push To Devices exports only some device types": it exports devices (the 10 seed devices in device_manager.py SEED_DEVICES), not your placed fixtures.

Fix (the big one — this is the "single source of truth" work)

- Make engineeringStore.fixtures the master.

- Add a deterministic fixtures → timelineTracks projection (group by resolved group from #1; one track per group; deviceId from the resolved deviceClass).

- Extend the backend show payload contract to include fixtures and groups (show_engine.load_show/get_snapshot, and the sync_show/save_show WS handlers in main.py). Until the backend stores fixtures, runtime/PLC/push can only ever see the seed devices.

4. CRITICAL — 3D coordinate axis convention is applied inconsistently

fixtureTypeMap.fixturesToNozzleConfigs maps engineering (x, y) → 3D (x, z=y) with the comment "Engineering uses Y for depth-axis, 3D uses Z." Good. But PatternDesignerPanel.buildGroupsFromFixtures maps z: fixture.y ?? fixture.z ?? fixture.position?.y — a different fallback chain — and NozzleMap consumes position:{x, y:n.z}. Mixed y/z conventions across three files mean the Pattern Designer top-view and the 3D view can place the same nozzle in different spots. This is part of "2D nozzle positions ≠ 3D nozzle positions."

Fix

Define the axis contract once (recommend: engineering plan = (x, y), world = (x, 0, y) with height on world-Y). Centralize the conversion in one helper and forbid ad-hoc ?? z ?? fallbacks.

5. HIGH — Geometry shape contract mismatch (rectangle becomes circle)

engineeringStore.getPoolBounds and the scene read geometry.type as "circle" / "ellipse" / points. PoolGeometryDesigner sets geometry={type:"circle", ...} / {type:"ellipse"} (lines 120/128/1186) — consistent for those. But the auto-array generators (lines 1705–1722) assume geometry.radius exists even when the pool is rectangular, and geometryToPoolConfig passes poolType separately from geometry.type. When poolType="rectangular" but the generator falls back to a radius-based ring, a rectangular pool's fixtures get laid out on a circle. That matches your "rectangular fountain became a circle" note.

Fix

Make poolType and geometry.type a single enum, and have array/placement helpers branch on it explicitly (rectangle → perimeter/grid math; circle → radial). The assessment doc's "Array Placement System" gaps (rectangle/polygon/arc perimeter) belong here.

6. HIGH — Backend pattern_routes.py imports modules that don't match the runtime

pattern_routes.py does:

from backend.engine.protocol_bus import get_protocol_bus      # set_dmx_map

from backend.engine.show_engine   import get_show_engine       # import_timeline_clips

from backend.main import broadcast                              # WS broadcast

But: (a) the actual package paths elsewhere are engine.* / app_state / main.py, not backend.* — every import here is wrapped in try/except and will silently fail, so DMX maps and recorded clips are written to JSON files but never pushed live; (b) protocol_bus.py exposes no get_protocol_bus() and no update_dmx_map(); (c) show_engine.py has no get_show_engine() and no inject_manual_clips(); (d) main.py defines broadcast_show_snapshot/ broadcast_playback_state, not a bare broadcast. So the Recording tab → timeline injection path is dead at the seam.

Fix

- Fix import paths to the real package layout (drop backend. prefix or make the package importable as backend).

- Add the missing singletons/methods: protocol_bus.get_protocol_bus() + update_dmx_map(), show_engine.get_show_engine() + inject_manual_clips(), and a real main.broadcast (or import ws_manager.broadcast).

7. HIGH — device_manager vs protocol_bus device identity divergence

protocol_bus.start() imports from engine.device_manager import SEED_DEVICES and keys drivers by device.id. But the show runtime routes commands by device_type (protocol_bus._route_command switches on cmd["type"] in pump/valve/flame vs lighting/fog/laser). The timeline clips produced by show_engine._evaluate_timeline emit device_id + type from the track, which currently come from seed devices — not from engineering fixtures (see #3). So even when routing works, it routes to seed hardware, not your designed fixtures.

Fix

Once #3 lands (fixtures reach the backend), give each fixture a stable device_id and a protocol/address block (DMX universe+channel, or Modbus host+register) sourced from the fixture's engineering data, and have protocol_bus build its _device_map from fixtures, not just SEED_DEVICES.

8. MEDIUM — Fixture library realism is good but incomplete vs the mappers

fixtureLibrary.js engineering blocks are realistic and well-formed: flowLpm, pressureBar, jetHeightM, nozzleDiaMm, sprayAngleDeg, plcChannel, connectionSize, material. fixturesToNozzleConfigs already uses pressureBar, jetHeightM, flowLpm to scale the 3D effect — that's the right idea and means a DN40 jet will throw higher than a DN15 once #1 is fixed.

Gaps to make it behave "as the real equipment does":

- Effects (effect_flame_*, effect_air_burst, effect_fog_machine) and motion nozzles (motion_nozzle_1d/2d/3d) have no mapping in fixtureTypeMap or _groupIntensityForNozzle, so they won't animate or group correctly even after #1.

- No driver-side use of plcChannel yet (it's authored in the library but nothing reads it). This is the natural hook for real PLC I/O mapping.

- Pumps/VFDs/valves carry kW and DN ratings but there's no pump-curve / duty model, so hydraulic results stay "preliminary sizing" (matches your gap doc §A/§B).

9. The trial-run failure (placeholder — fill in)

You mentioned a specific error when launching a trial program. Paste the exact console output / backend traceback / on-screen message and I'll slot the root cause here. Based on the above, the most likely candidates are: (a) poolGeometry undefined in Pattern Designer (#2) throwing on .params/.type access; (b) a pattern_routes import failing if the package is importable as backend and a missing symbol raises; (c) timeline producing no active commands because tracks were never generated from fixtures (#3).

Fix sequence (proposed)

Phase A — stop the bleeding / reconnect design→preview (1–2 days) 0. Archive all dead file variants. (#0)

- One canonical resolveFixtureType used by Pattern Designer, scene, and group selector. (#1)

- Fix poolGeometry→geometry and standardize the key. (#2)

- Centralize the axis-conversion helper. (#4)

Phase B — single source of truth (3–5 days) 4. fixtures → timelineTracks projection. (#3) 5. Extend backend show payload to carry fixtures + groups; update show_engine

- WS handlers. (#3)

- Geometry/poolType enum unification + correct rectangle vs radial placement. (#5)

Phase C — runtime / hardware truth (1 week+) 7. Fix pattern_routes imports + add the missing backend singletons/methods. (#6) 8. Fixture → device_id + protocol/address derivation; protocol_bus builds map from fixtures. (#7) 9. Map effects + motion nozzles; wire plcChannel into PLC I/O. (#8) 10. Real hydraulic/pump-curve engine + validation pass (your gap doc §A/B/I).

What I still need from you

- The exact trial-run error (console + backend log).

- The backend files not yet shared but referenced by what I have: safety/safety_kernel.py, scheduler/scheduler_engine.py, app_state.py, services/compiler_bridge.py, services/runtime_exporter.py, contracts/runtime_contract.py, and api/routes/{shows,devices,plc,...}.py. These define the real runtime/PLC/compile contracts that #3/#6/#7 must match.

- Confirmation of the backend package layout (is the root importable as backend, or are engine/, safety/, api/ top-level?). This decides the #6 import fix.